Project Flywheel

Credit Card Transaction Data in Adobe Experience Platform

| Document | Product Requirements Document |
| --- | --- |
| Project | Project Flywheel (working name) |
| Version | v1 — DRAFT |
| Status | Early draft, circulated for partner review ahead of vision deck |
| Author | Will Hendricks, Sr. PM, MarTech Strategy |
| Date circulated | March 16, 2026 |
| Document owner | Will Hendricks (whendricks@meridiannb.com) |
| Engineering DRI | Marcus Webb (tentative — to be confirmed) |
| Target MVP go-live | Q3 2026 (placeholder, pending scoping) |

Draft note (Will, March 16): This is the first full pass of the PRD, ahead of the vision deck I am putting together for David / Priya next week. A lot of this is still scaffolding — I want to get our thinking on paper so partners can react. Expect many [TBD] markers. Please flag disagreements directly in the doc or over email and I will fold them into v2 after we have the Data Eng working session.

Version History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| v0.1 | 2026-03-09 | Will | Outline only, section skeleton for partner review |
| v1 | 2026-03-16 | Will | First full draft, ahead of vision deck presentation |

1. TL;DR

Meridian's credit card marketing runs on a Snowflake-authored feature layer that pushes aggregated attributes into Adobe Experience Platform (AEP) nightly. Every new audience request requires a Data Engineering ticket, and cycle time from request to live audience is painfully long (anecdotally 3–5 weeks, actual number [TBD — pulling Jira history]).

Project Flywheel proposes to bring credit card transaction data into AEP in a more flexible shape so that Marketing can build audiences without routing every request through Data Engineering.

Three candidate use cases (tentative, to be validated with Credit Card and Offers teams):

1. Category-based targeted offers (MCC-driven)

2. Dormant card reactivation (improved winback)

3. Travel-spender identification for Horizon card re-launch

Architecture: three options on the table (see §7), leaning toward Option A (expanded feature push) as lowest-risk starting point — but needs validation with Marcus and his team.

Target go-live: Q3 2026. Budget envelope: [TBD] — very rough initial estimate is $400K–$1.2M all-in, need to narrow significantly before any steerco ask.

2. Background

2.1 The problem

Meridian's credit card marketing is constrained by a feature-layer pattern that was designed when AEP was a newer platform. Today, Marketing must request any new behavioral signal via a Data Engineering ticket. The Snowflake → AEP nightly push carries only pre-aggregated features. Three structural limits have emerged:

Cycle time. Each new audience requires a new feature. The Data Eng team is capacity-constrained and prioritizes against a broader portfolio. Median request-to-live-audience time is long. [TBD — Linh pulling from Jira]

Flexibility. If Marketing asks a question that doesn't match an existing feature, there is no self-service answer. The feature layer was built for a static set of campaigns; it does not bend.

Scope gaps. Merchant names, dispute status, and transaction-level detail are not in AEP today. Marketing is effectively blind to entire customer-behavior dimensions.

2.2 Why now

Horizon card relaunch is targeted for Q3. Marketing has asked for a travel-spender audience and cannot get it on the current pipeline.

Credit Card leadership (Priya Raman) flagged the 180-day dormancy journey as a miss — we are reactivating customers far later than industry norms suggest we should be.

AEP contract renewal conversation is expected later this year. If we are going to expand our AEP footprint, better to decide in a considered way now than reactively later.

2.3 Evidence of impact

[TBD — Jira history of blocked audience requests, 18-month lookback]

[TBD — Data Eng team capacity figures, current backlog]

Anecdotal: Greg Yamamoto's team has been waiting on a category-spend audience since January.

3. Goals and Non-Goals

3.1 Goals

G1. Enable Marketing to build audiences from transaction-level behavior without a Data Engineering ticket for every new request.

G2. Ship at least two behavioral marketing use cases on the new pattern by end of Q3 2026.

G3. Establish a reusable ingestion and modeling pattern in AEP that can be extended to future use cases (deposits, investments) without re-architecting.

G4. Keep AEP run-rate cost within [TBD — need to agree envelope with David K.].

3.2 Non-Goals

NG1. This project is not replacing the existing Snowflake feature layer. The Snowflake → AEP push continues. [Note: assumes continuation — Marcus to confirm]

NG2. Not introducing real-time personalization on the card site or app. Latency target is "same-day-ish," not sub-second.

NG3. Not an expansion beyond credit card in MVP. Deposits and investments are future scope.

NG4. Not a merchant taxonomy build. If merchant normalization is required, we will evaluate external vendors (or wait for the Enterprise Merchant Taxonomy project — timeline unclear).

4. Success Metrics

| Metric | Current | Target | Source |
| --- | --- | --- | --- |
| New audience cycle time (request → live) | [TBD] days | ≤ 5 days | Analytics / Jira |
| Use cases live in AEP on transaction signal | 0 | 2+ | MarTech |
| Category-targeted offer engagement lift | n/a (no program) | [TBD] | Offers team |
| Dormancy reactivation rate (vs 180d baseline) | ~4% | [TBD] | Lifecycle Marketing |
| AEP monthly run-rate cost | [TBD] | Within envelope | Finance |

Will note: Several targets are placeholders. I want to work with Jessica and Ben to ground these before v2.

5. Users and Stakeholders

| Stakeholder | Role | Involvement |
| --- | --- | --- |
| Will Hendricks | Sr. PM, MarTech Strategy | DRI, author |
| David Kowalski | VP, MarTech | Sponsor |
| Priya Raman | Director, Credit Card Product | Business partner |
| Greg Yamamoto | Sr. Mgr, Card Rewards & Offers | Primary MVP use case owner |
| Marcus Webb | Principal Data Engineer | Tech lead (Data Engineering) |
| Jessica Chen | Sr. Mgr, Marketing Analytics | Feature/analytics lead |
| Ben Foster | Director, Marketing Analytics | Analytics sponsor |
| Rachel Okonkwo | Sr. Mgr, Campaign Ops | Activation partner |
| Adobe partner SC | TBD | To be engaged for architecture review |

[TBD] I have not yet confirmed the Adobe side (solution consultant). Will reach out via our account team this week. Dana Mueller (Governance) will need to be looped in once we have a retention story.

6. Candidate Use Cases

Important: Use cases below are a candidate list for discussion. I am proposing we lock two for MVP by end of March after working sessions with Priya and Greg. No formal commitment yet.

UC1 — Category-based targeted offers

Summary. Identify cardholders with elevated spend in a category cluster over the trailing 30 / 90 days and target them with a relevant merchant offer.

Status. Greg's team has been asking for this for months. The rough audience spec is "30d category spend > $X in cluster Y." Categories are MCC-derived.

Data needed.

MCC code on each transaction

Spend aggregations by MCC cluster (30d, 90d)

A clean category cluster mapping

Open questions.

How many clusters? Early conversations suggest ~12. Needs Analytics input.

Do we need merchant name, or is MCC enough for MVP?

UC2 — Dormant card reactivation (improved winback)

Summary. Replace today's 180-day-dormancy journey with a shorter trigger (candidate: 90 days). Current reactivation rate is ~4%. Goal is to measurably improve that.

Status. Priya has flagged this as a priority. Lifecycle team has journey patterns that can be repointed at a new trigger once the data is in AEP.

Data needed.

days_since_last_purchase at the customer level

Existing account status, tenure, utilization — already in the Snowflake feature layer

Open questions.

90 days vs. 120 days vs. another threshold? [TBD — Analytics to propose]

Do we want to exclude customers in balance-transfer or promotional-APR periods? Greg's initial take is yes.

UC3 — Travel-spender identification (Horizon card re-launch)

Summary. For the Q3 Horizon card relaunch, Marketing wants to identify existing cardholders with recent travel spend (airlines, hotels, rental cars) for a targeted upgrade offer.

Status. Scoped to Horizon relaunch. Time-sensitive on the Horizon timeline. If Flywheel slips, this use case will need a manual workaround.

Data needed.

Transaction-level MCC for travel categories

Aggregated travel spend over a rolling window (90d, 180d)

Open questions.

Is Horizon launch confirmed for Q3? [TBD — Priya]

If Flywheel cannot deliver in time, is there a fallback plan for the Horizon audience?

Note to reviewers: If we can only do two in MVP, my current preference is UC1 + UC2, with UC3 as a fast-follow tied to Horizon. Open to counter-arguments.

7. Solution Options (Under Evaluation)

Three options are on the table. I am not recommending one yet — this section is here to tee up the Data Engineering working session next week.

Option A — Expanded feature push

Keep today's Snowflake → AEP nightly push, but widen it. Add the 15–25 new features required to cover the candidate use cases.

Pros. Lowest risk. Reuses existing pattern. No new AEP schema work. Data Eng knows how to do this.

Cons. Does not solve the cycle-time problem. Every future use case still needs a Data Eng ticket. Feels like we are kicking the can.

Cost. Lowest of the three. Rough estimate: $100K–$200K one-time, marginal run-rate increase.

Option B — Raw-ish transaction events in AEP, daily batch

Push a reduced-field version of the transaction authorization stream into AEP as events, daily. Analytics can author AEP-native computed attributes on top.

Pros. Directly solves cycle time. Unlocks flexibility. Positions AEP as a full behavioral data platform.

Cons. Bigger lift. AEP profile density goes up — potential cost implications. Requires schema design and a field-strike exercise to decide what we keep and what we drop.

Cost. Middle. Rough estimate: $400K–$700K one-time, [TBD] annual run-rate.

Option C — Full streaming ingestion

Stream transactions into AEP in near-real-time via Kafka or an equivalent.

Pros. Real-time personalization unlocked. Future-proof.

Cons. Much larger lift. Higher run-rate. No MVP use case requires sub-hour latency. Feels like overkill.

Cost. Highest. Rough estimate: $1M+ one-time, significantly higher annual run-rate.

Leaning

My initial lean is Option A as a lower-risk starting point, with Option B as a Phase 2 consideration. However I want to hear Marcus and Jessica's view before committing — they may make a strong case for B now rather than later. This section will be rewritten in v2 after the working session.

[TBD] Formal architecture recommendation lands in v2.

8. Data Model / Schema

(Placeholder — to be fleshed out after architecture option is chosen.)

If we go with Option A, the schema work is an extension of the existing Snowflake feature table — we add the new features Marketing needs and push them nightly.

If we go with Option B, we need to design an AEP event schema that represents a transaction. The raw TSYS authorization record has ~56 fields; most are not useful for marketing (authorization network codes, terminal IDs, etc.). A field-strike exercise would reduce this to a marketing-relevant subset. [TBD — estimate 20–30 fields retained]

Key fields likely required regardless of option

Transaction timestamp

Amount, currency

MCC code

Merchant name (raw string initially — normalization later)

Account ID → customer ID mapping

Authorization vs. posted status

Identity resolution. We need a stable join key between transaction records and AEP customer profiles. The current Snowflake feature push uses customer ID. For Option B we likely need to resolve on tokenized PAN or account ID. [TBD — Infosec to confirm tokenized PAN is stable across card re-issuance; Marcus flagged this as an open question]

Historical depth. AEP today holds 13 months rolling. We should confirm that is sufficient, or whether any use case requires 24 months. [TBD]

Retention. Current Snowflake policy is 13 months rolling with hard delete. Assume we mirror that in AEP. [Dana to sign off once we have a written retention spec.]

9. Merchant Normalization

Raw transaction records carry unnormalized merchant descriptors (e.g., "SQ *STARBUCKS #4721 SAN FRA"). For MVP Marketing use cases driven by MCC, the raw descriptor is probably fine — MCC is the primary category signal. If we want merchant-level targeting (e.g., "Starbucks customers"), we need normalization.

Options:

Use the in-flight Enterprise Merchant Taxonomy project output. Timeline unclear — could be H2 2026 or later.

Purchase a third-party merchant taxonomy vendor.

Build a lightweight in-house lookup for top-N merchants.

Recommendation. For MVP, do not block on merchant normalization. Ship MCC-based category targeting first. Revisit merchant-level targeting as a Phase 2 discussion once the Taxonomy project timeline is clearer. [TBD]

10. Dependencies

| Dependency | Owner | Status |
| --- | --- | --- |
| Data Engineering working session to evaluate Options A/B/C | Marcus Webb | Scheduled late March |
| Analytics input on feature coverage and cluster definitions | Jessica Chen | Not yet kicked off |
| Adobe solution consultant engagement | MarTech / AEP account team | Not yet engaged |
| Infosec confirmation on tokenized PAN stability | Infosec / Marcus | Open |
| Governance sign-off on retention and scope | Dana Mueller | Not yet engaged |
| Horizon card launch timeline (for UC3) | Priya Raman | Awaiting confirmation |

11. Risks

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Data Eng team capacity — they are already stretched | High | High | Scope tightly, negotiate capacity carve-out with Marcus |
| R2 | AEP run-rate cost balloons | Medium | High | Tight field-strike discipline; enforce daily batch (not streaming) for MVP |
| R3 | Use case scope creep (adding a 4th or 5th) | Medium | Medium | Hold the line at 2 for MVP |
| R4 | Merchant normalization becomes a blocker | Low | Medium | Scope to MCC-only for MVP; treat merchant as Phase 2 |
| R5 | Governance raises objections late in the cycle | Medium | High | Loop Dana in early, before v2 |
| R6 | Horizon launch slips or accelerates | Medium | Medium | Do not put Horizon on Flywheel's critical path |

12. Rollout Plan (Rough)

March: Partner alignment, architecture decision, PRD v2

April: Detailed design, Data Eng scoping, vision deck to Steerco

May–June: Build

July: UAT, audience regression testing

Aug–Sep: MVP go-live for 2 use cases

Q4: Phase 2 scoping (merchant normalization, additional use cases)

Timeline is highly speculative at this stage. Real dates land after the architecture decision.

13. Cost (Very Rough)

| Bucket | Rough Range |
| --- | --- |
| One-time build (Data Eng + MarTech + Adobe PS) | $400K–$800K |
| AEP incremental run-rate (annual) | $300K–$900K |
| Analytics / Query Service (annual) | [TBD] |

These ranges are too wide to bring to Steerco. Narrowing is a v2 priority after the architecture working session. David has asked for a defensible number before we go external.

14. Open Questions

1. Which architecture option? A, B, or C — decision target end of March.

2. Which two use cases lock for MVP? UC1, UC2, UC3 — three candidates, pick two.

3. What is the actual median cycle time today? Need Jira pull. [Linh]

4. Is tokenized PAN stable across re-issuance? Infosec to confirm.

5. 13 months historical depth — sufficient? Analytics to confirm.

6. How many MCC clusters? 12 is the starting point, needs Analytics review.

7. Dormancy threshold — 90d vs 120d? Analytics to propose.

8. Do we include declined authorizations in scope? [TBD]

9. Merchant normalization — wait for Taxonomy project or vendor? Phase 2 decision.

10. What is David's budget envelope? Need a number before we can narrow the cost section.

11. Horizon card relaunch timing? Confirms UC3 viability.

12. Who is the Adobe SC? Need to engage via account team.

15. Appendix

15.1 Glossary

AEP — Adobe Experience Platform (our marketing data platform)

MCC — Merchant Category Code (4-digit code on each card transaction)

TSYS — our card processor; source of authorization and posted transaction records

Snowflake feature layer — the ~42 marketing features today pushed nightly from Snowflake to AEP

Horizon card — the premium travel card Priya's team is re-launching in Q3

15.2 What this doc is not

Not a technical design document (that follows v2, led by Data Eng)

Not a budget approval document (Steerco ask comes later, once the envelope is narrower)

Not a committed plan — it is a proposal for partner review

End of v1 draft. Please send edits to Will by EOW.